# Implementation Audit and Documentation Reconciliation

Document ID: DOC-RPT-002 | Purpose: Đối chiếu yêu cầu VIVOICE với mã nguồn và bằng chứng kiểm thử thực tế trước khi triển khai tiếp.

Version / Status: 0.3.0 / SQL RUNTIME VERIFIED; CONNECTION FACTORY ALIGNMENT STATICALLY VERIFIED — NO MIGRATION | Owner: Technical Lead and QA Engineer

Audit date: 2026-10-26 | Scope: VIVOICE only; no access to Draft.

## Audit method and evidence boundary

The audit read PRD, Requirements, Use Cases, Architecture, Database Design/ERD, API Specification, Security, Test Plan, Traceability Matrix, Code Map, application source, migrations, and the two unit-test files. No conclusion below treats a page, controller, service, or migration as live proof by itself.

Executed evidence:

| Check | Actual result | What it proves |
| --- | --- | --- |
| dotnet build src/Vivoice.Web/Vivoice.Web.csproj --no-restore --configuration Debug | PASS; 0 warnings, 0 errors | Current C# source compiles. |
| dotnet test tests/Vivoice.Web.Tests/Vivoice.Web.Tests.csproj --no-restore --configuration Debug --verbosity minimal | PASS; 5 passed, 0 failed | Only normalization and coarse device-category unit cases exercised. |
| node --check public.js and admin.js | PASS | JavaScript parses; it is not browser/API evidence. |
| Static source/secret/UI scan after correction | PASS: strict UTF-8 decode for 27 application files; no public Admin link, deprecated decorative font declaration, or real bootstrap fixture in source/test. | Source encoding/navigation/font constraints and AUD-001 remediation are present; this is not browser rendering proof. |
| Docker Compose static validation | PASS: docker compose config --no-interpolate; loopback bind, digest-pinned image and named volume are declared. | The configuration parses without creating a container, volume, network, image pull or database. |
| Docker SQL runtime | PASS: the isolated VIVOICE container is running healthy; loopback TCP and a container-local authenticated SQL query succeed. | SQL Server is ready, but no VIVOICE application connection, EF migration, seed or web-host execution ran. |
| Design-time factory alignment | PASS: source now loads JSON, Development User Secrets and environment variables; static checks find no LocalDB fallback; dotnet build passes. | Static evidence only; no private connection string or EF command was executed. |
| SQL tooling discovery | sqlcmd and sqllocaldb are not found. | No local SQL command-line verification path is available. |

## Functional audit

| Area | Classification | Code/data evidence | Verification gap or finding |
| --- | --- | --- | --- |
| Build and five existing unit tests | IMPLEMENTED AND VERIFIED | Current build, IdentityNormalizerTests, DeviceClassifierTests | Scope is narrow; it does not prove database, HTTP, browser, or security integration. |
| Brand palette | IMPLEMENTED AND VERIFIED | site.css defines the five exact approved hex values; Design System matches | Static token check only; responsive visual QA still needs a running browser. |
| Admin authentication and authorization | PARTIALLY IMPLEMENTED | AdminAuthController uses name + phone + password, PasswordHasher, role claim; AdminController has an admin role requirement | Database/cookie flow is BLOCKED by SQL. Login throttling, CSRF protection, persistent data-protection key management, and use of the configured CookieSecret are absent. |
| POI management | IMPLEMENTED BUT NOT VERIFIED | AdminController creates/updates/lists POIs; handles coordinates, image URL, display order and IsActive; admin.js has search/edit UI | Requires SQL API integration. Display order and string length validation are incomplete. |
| Topic, narration and translations | IMPLEMENTED BUT NOT VERIFIED | Topic CRUD, hide/show, five-language translation upserts, public fallback selection, and browser SpeechSynthesis call are present | Requires SQL/browser verification. Seed content is Vietnamese only; UI fallback is explicit for narration but not consistently surfaced on map/card fallback. |
| Public map and automatic narration | PARTIALLY IMPLEMENTED | Leaflet/OSM code, markers/cards, topics and automatic TTS attempt exist in public.js | Application cannot start safely without a verified SQL configuration. Browser TTS and map/network behavior have not run. |
| UI font, Vietnamese copy, public navigation and unavailable API message | IMPLEMENTED BUT NOT VERIFIED | Local Arial/Segoe UI font stack, non-clipping headings, no public Admin link, canonical topic labels, and localized same-origin API-unavailable messages are in source | JavaScript/UTF-8/static scans pass. A browser visual test and actual same-origin API test require approved SQL startup. |
| Dashboard and statistics | PARTIALLY IMPLEMENTED | AnalyticsService calculates valid visits, unique session count, active categories, date buckets and revenue values; admin.js renders backend response | Requires SQL data. Date-range order is not validated. Unique visitors are actually unique VisitorSession values, not people. |
| Active sessions and device classification | PARTIALLY IMPLEMENTED | UUID session hash, heartbeat, Phone/Tablet/Desktop plus browser/OS classification, 90-second activity view | Device type unit cases pass. Endpoint uses fixed 90 seconds while dashboard reads configured ActiveSeconds, creating a TTL divergence. No live four-device scenario ran. |
| Advertisements | IMPLEMENTED BUT NOT VERIFIED | Scheduled left/right public reads; admin CRUD; AdvertisementEvents for impression/click; public.js emits events | SQL/browser evidence missing. Events have no rate limit or deduplication, so performance can be inflated by repeated client calls. |
| Sponsors, agreements, payments and revenue rate | PARTIALLY IMPLEMENTED | Protected sponsor/agreement/payment endpoints, rate-history endpoint, EF tables, dashboard summaries | SQL evidence missing. Payments are not capped against committed value and are allowed for cancelled agreements; money aggregation is USD-only by design. |
| EF Core, schema and migrations | IMPLEMENTED BUT NOT VERIFIED | DbContext plus InitialCreate and AddOperationsManagement migrations compile; the design-time factory now fails closed rather than selecting LocalDB | SQL Server is ready but no private application connection string, migration or schema inspection has been approved. |
| Validation, errors, audit log and privacy | PARTIALLY IMPLEMENTED | DTOs, URL/date/category checks, safe exception response, server-side audit calls, hashed anonymous session IDs | See AUD-001 through AUD-006. Audit is not transactionally coupled to each business write; input limits and abuse controls are incomplete. |
| Cloudflare exposure | NOT IMPLEMENTED | Local setup guide only | Correctly deferred until local SQL, auth, HTTPS and browser tests pass; no tunnel was created. |

## Defects and incomplete work

| ID | Severity | Finding | Evidence and safe next action |
| --- | --- | --- | --- |
| AUD-001 | P0 — RESOLVED (static) | A user-supplied bootstrap account identifier previously appeared in a unit test. | The test now uses generic non-real fixtures, and a targeted source/test scan finds no prohibited identifier. Runtime security tests remain separate. |
| AUD-002 | P1 | No login, heartbeat, or advertisement-event rate limiting is configured. | Program.cs has no rate-limiter registration; controllers do not apply policies. Add named policies and integration tests. |
| AUD-003 | P1 | Cookie-secret configuration is unused; Data Protection key persistence is not configured. | Program.cs reads no Authentication:CookieSecret and uses default key storage. Define an approved local key-protection approach before public deployment. |
| AUD-004 | P1 | State-changing cookie-authenticated admin API calls have no antiforgery/CSRF control. | POST, PATCH and PUT routes accept cookie authentication only. Add antiforgery strategy or another documented same-origin protection, then test it. |
| AUD-005 | P1 | Financial and audit integrity is incomplete. | Payments can exceed a commitment or apply to a cancelled agreement; writes and AuditAsync use separate SaveChanges calls. Add transactional business rules and tests. |
| AUD-006 | P2 | Active-session TTL differs by endpoint. | AnalyticsService uses configured ActiveSeconds; AdminController devices route hardcodes 90 seconds. Use one shared value and test it. |
| AUD-007 | P2 | Validation and semantic telemetry controls are incomplete. | Invalid dashboard date order, POI display order, maximum input length, ad-event duplication and session-abuse limits lack explicit server rules. Add targeted validation. |
| AUD-008 | P2 | Five language UI choices exist, but initial data only has Vietnamese content. | DatabaseSeeder creates Vietnamese translations; public fallback is expected, not a complete multilingual dataset. Add reviewed translations through the admin workflow and verify fallback messaging. |

## Environment blockers

1. The tracked connection string is empty. User Secrets/environment may contain private values, but they were not read because that could disclose secrets.

2. The VIVOICE Docker SQL Server is healthy and accepts a container-local authenticated connection. Host sqlcmd and LocalDB tooling are not installed or discoverable, but neither is needed for the verified container path.

3. No private application connection string has been configured for the web host; therefore Program.cs cannot be started without entering its automatic migration/seed path.

4. Leaflet/OSM and browser speech require a started application and a browser/network check. Neither ran.

5. Cloudflare remains intentionally blocked pending successful local health, authentication and HTTPS checks.

## Docker Desktop preflight update

Docker Desktop is installed and its daemon is available at version 29.8.1. WSL 2, virtualization, memory and disk checks are suitable for a local SQL Server development container. Existing unrelated containers, including an unrelated SQL Server container, remain out of scope. The digest-pinned VIVOICE Compose project now runs a healthy loopback-only SQL Server container with its VIVOICE-named volume; no migration, seed, reset, public exposure or Cloudflare tunnel was created. The design-time factory now uses private configuration sources and no longer falls back to LocalDB. The remaining approval gate is private application connection configuration followed by an explicit migration decision.

## PRD API database test code matrix

| PRD requirement | API / component | Database | Existing test evidence | Principal code location | Audit classification |
| --- | --- | --- | --- | --- | --- |
| FR-PUB-001/002 map and six POIs | API-PUB-001 | Pois, PoiTranslations | Build only; TC-PUB-001/002 NOT RUN | PublicController, PublicContentService, public.js, DatabaseSeeder | IMPLEMENTED BUT NOT VERIFIED |
| FR-PUB-003 topics | API-PUB-002 | PoiTopics, TopicTranslations | TC-PUB-002 NOT RUN | PublicContentService, AdminController, public.js | IMPLEMENTED BUT NOT VERIFIED |
| FR-PUB-004 automatic narration | API-PUB-003 | TopicTranslations | TC-PUB-003 NOT RUN | public.js SpeechSynthesis integration | PARTIALLY IMPLEMENTED |
| FR-PUB-005 five languages | API-PUB-001..003 | translation tables | TC-PUB-004 NOT RUN | public.js, AdminController translation routes | PARTIALLY IMPLEMENTED |
| FR-PUB-006 ads | API-PUB-004/006 | Advertisements, AdvertisementEvents | TC-PUB-005 NOT RUN | PublicController, AdminController, public.js | IMPLEMENTED BUT NOT VERIFIED |
| FR-ADM-001 login and protection | API-ADM-001 | AdminUsers, AuditLogs | Normalizer unit tests only; TC-ADM-001 NOT RUN | AdminAuthController, BootstrapAdminService, Program | PARTIALLY IMPLEMENTED |
| FR-ADM-002 dashboard/devices | API-ADM-002 | Visits, VisitorSessions, rates, agreements, payments, ad events | Device category unit tests only; TC-ADM-002/003 NOT RUN | AnalyticsService, AdminController, admin.js | PARTIALLY IMPLEMENTED |
| FR-ADM-003 POI/topic/translation | API-ADM-003..005 | POI/topic translation tables, AuditLogs | TC-ADM-004 NOT RUN | AdminController, admin.js | IMPLEMENTED BUT NOT VERIFIED |
| FR-ADM-004 commerce/rates | API-ADM-006..008 | ads, sponsors, agreements, payments, rates | TC-ADM-005 NOT RUN | AdminController, AnalyticsService, admin.js | PARTIALLY IMPLEMENTED |
| FR-DATA-001 reload from SQL | request-time service/controller queries | all runtime tables | SQL integration NOT RUN | PublicContentService, AnalyticsService | BLOCKED |
| NFR-SEC-001 | auth/error controls | hashes/audits | static audit plus 5 narrow unit tests | Program, controllers, services | PARTIALLY IMPLEMENTED |
| NFR-MAINT-001 | Documentation-first and file headers | migrations/docs | static scan; project/JSON format exceptions | docs, source headers | PARTIALLY IMPLEMENTED |
| NFR-UX-002 local font/UTF-8/public navigation | same-origin public frontend | no API/schema change | strict UTF-8, JavaScript syntax and static navigation scan PASS; browser test NOT RUN | site.css, index.html, public.js, admin.html, DatabaseSeeder.cs | IMPLEMENTED BUT NOT VERIFIED |
| NFR-OPS-001 isolated local Docker SQL configuration | no API until runtime approval | VIVOICE SQL Server named volume | Docker preflight, Compose validation, healthy container, loopback TCP and authenticated container-local SQL query PASS; migration NOT RUN | docker-compose.yml, .env.example, .gitignore, Docker SQL Runbook | IMPLEMENTED AND VERIFIED for SQL runtime |

## Priority ordered implementation plan after audit approval

1. COMPLETE: replace the real bootstrap fixture with a generic fixture and rerun the targeted static scan.

2. COMPLETE (static/runtime boundary): create the isolated Docker SQL container/volume, verify SQL readiness, and replace the design-time LocalDB fallback with private configuration sources.

3. P1: configure the private application connection string, verify the intended target database without starting the web host, then obtain explicit approval to apply migrations.

4. P1: repair security/integrity gaps: rate limits, CSRF strategy, key protection, transactional auditing, payment/contract rules, and shared active-session TTL. Update PRD/API/ERD/Test Plan before each code change.

5. P1: add integration tests for auth denial/login, POI/topic/translation CRUD, rate ordering, payment limits, dashboard aggregation and ad-event controls.

6. P2: run browser tests for local font rendering, map/card synchronization, five-language fallback, TTS success/failure, responsive ad rails and active-device display.

7. P2: add reviewed non-Vietnamese content through the protected admin workflow, not frontend constants.