# Phase 2 Verification Report

Document ID: DOC-RPT-001 | Purpose: Ghi nhận file thay đổi, evidence build/test và giới hạn xác minh sau foundation implementation.

Version / Status: 0.2.0 / SUPERSEDED BY IMPLEMENTATION AUDIT FOR CURRENT STATUS | Owner: QA Engineer

Last updated: 2026-10-26 | Related: Code Map, Test Plan, Local Setup

## Implemented source

src/Vivoice.Web now contains the ASP.NET Core host, EF Core SQL Server model, two generated migrations, bootstrap-admin service, public content/analytics services, public/admin controllers, public/admin static UI and official palette CSS. tests/Vivoice.Web.Tests contains five narrow unit tests.

## Commands and results

| Command | Result |
| --- | --- |
| dotnet restore tests/Vivoice.Web.Tests/Vivoice.Web.Tests.csproj | PASS |
| dotnet build src/Vivoice.Web/Vivoice.Web.csproj --no-restore --configuration Debug | PASS, 0 warnings, 0 errors |
| dotnet test tests/Vivoice.Web.Tests/Vivoice.Web.Tests.csproj --no-restore --configuration Debug --verbosity minimal | PASS, 5 passed, 0 failed |

## Current reconciliation

No SQL Server instance or tooling was available, so migrations were generated but not applied; the application was not started because a safe connection was not available. Consequently, public map/browser TTS, SQL-backed APIs, admin cookie login, seed data and direct SQL-refresh behavior are not VERIFIED. Source now includes ads/sponsor/rate CRUD and translation-editor UI, but the audit also records open security, data-integrity and session-TTL findings. Cloudflare Tunnel was not created. The canonical current record is Implementation Audit.